## Slide 1: CSE470: Software Engineering
V Model
SDLC
(Software Development Life Cycle)

## Slide 2: What is a V Model
V-Model is a variation of the Waterfall Model
V-model depicts the relationship of quality assurance actions to the actions associated with communication, modeling, and early construction activities.
It is an extension of the Waterfall model that provides earlier and detailed Software Testing

## Slide 3: Steps of a V Model
Requirement Analysis
Acceptance Testing
Architecture Design
System Testing
Component/Module Design
Integration Testing
Code Generation
Unit Testing

## Slide 4: Verification - Validation
Building the product in the right way is called “Verification”.
Building the right product is called “Validation”.
Verification
Validation

## Slide 5: Advantages of V Model
High importance on Testing
Early Bug Identification
Improved Quality Assurance (QA)
Test activities planned before testing
Saves time over waterfall, higher chance of success
Same advantages as Waterfall Model

## Slide 6: Disadvantages of V Model
Difficult to incorporate Requirement changes
Workable software at the last step of the model
If a test fails, then the test document and code both needs to be updated
Not suitable for projects with unclear requirements
No step overlapping

## Slide 7: When to choose V Model
Test heavy development
Projects suitable for Waterfall model

## Slide 8: References
Roger S Pressman, Roger Pressman,"Software Engineering: A Practitioner's Approach", McGraw-Hill, 7th edition, 2010.
https://www.geeksforgeeks.org/software-engineering-sdlc-v-model/